FOR IMMEDIATE RELEASE: June 2, 2023

Road Closures Planned as Summer Public Works Projects Begin

Citizens can expect detours this summer and fall, as the Public Works team is planning significant projects. Here are some of the upcoming projects and their estimated dates:

Wheeling Avenue

- Where: From Neely to Riverside

- When: June 5 to July 14

Jefferson

- Where: Near Memorial

- Currently ongoing

- How long: 3-4 weeks

Riverside

- Where: Tillotson to Jackson

- Currently ongoing

- How long: 2 months

Madison

- Where: North side of roundabout

- When: June 7 to June 10

Pettigrew Neighborhood

- When: June 19th to 24th

All dates are tentative, and contingent to weather and manpower.